**Optum ODI - ODI (Optum Data Intelligence)**

|  |  |  |
| --- | --- | --- |
| **Leads**  **Client Primary Stakeholder:**  Justin Beeker, VP Optum Solution Design  **Engineering:**  Jeff Smith  **PgM:**  Jim Lamb | **Cost Tracking**  **Customer ACV:**  250,000  **Project Budget:**  150,000  **Actual Cost:**  100,000  **% Complete:**  95% | **Key Milestones**   * App Release Wednesday * App Release Tuesday * Client UAT Friday * Close Project Mid Feb |
| **Updated by:**  Jim Lamb  **Latest Update:**  1/26/24 |
| **Why? and Summary**   * This branch of Optum collects data from other healthcare systems to allow them to do an audit to help improve processes. This app will allow them to set up a user portal, collect data including long form answers as well as uploading documents to an Optum server. There will also be a chat option to let all parties communicate. As data is entered it will automatically show percentage compete. * An app that allows Optum and their clients to enter data. This will include the ability to upload documents through the app to an Optum server. There will be a client portal as well as an Admin component to allow Optum to set up different clients. | | |
| **Wins This Week**   * This week has been spent preparing for phase 2 of the app. Preparing for kickoff as well as assembling timelines and plans to ensure an on time delivery. * There is still one thing we have a call scheduled to discuss with the OHID team next week and that should be the last thing in phase 1. * Prepped phase 2 work and worked on app refresh logout issues. | | |
| **Goals for Next Week**   * Phase 2 requirements are currently being scoped by Optum * Kickoff Phase 2 Dev | | |
| **Risks**   * None | | |
| **Other Items**   * https://domo-es.domo.com/page/1109934617 | | |